CROSS RIVER STATE PENSIONERS DIGITAL VERIFICATION SYSTEM

Pilot Implementation Plan

Controlled pilot scope, phases, measures, and operating model for CRS-PDVS

| Document | Document 07 |
| --- | --- |
| Status | Confidential Working Document |
| Use | Internal planning and institutional review support |

Prepared for disciplined concept development, stakeholder engagement, and implementation planning.

# Plan objective

This document sets out the recommended pilot plan for CRS-PDVS. The objective is to validate usability, operational fit, administrative value, and security discipline in a controlled environment before any broader rollout is considered.

The pilot should demonstrate that remote and assisted verification can function credibly within Cross River State’s administrative reality, rather than merely showing that the user interface looks modern.

# Pilot design basis

Cross River State has eighteen local government areas and a spatial spread that makes travel burden uneven. A credible pilot should therefore test the service under conditions that reflect both urban access and non-urban administrative realities.

Administrative command remains in Calabar.

Service design must still account for users outside Calabar.

Assisted verification must be tested alongside self-service.

Exception handling is as important as successful digital completions.

# Recommended pilot scope

| Pilot element | Recommendation |
| --- | --- |
| Duration | 8-12 weeks from controlled onboarding to close-out review. |
| User volume | Approximately 250-400 pensioners in a controlled cohort. |
| Coverage pattern | Calabar-based admin operations with one additional assisted-service area outside the capital corridor. |
| Operational model | Mixed self-service and assisted verification. |
| Support model | Dedicated help desk, escalation lead, and daily issue log. |

# Pilot phases

## Phase 1 - readiness

Confirm participating officials and decision owners.

Validate sample data and operational assumptions.

Configure roles, scripts, support materials, and test accounts.

## Phase 2 - controlled onboarding

Enroll the pilot pensioner cohort.

Issue onboarding guidance and support contacts.

Brief verification officers and support staff.

## Phase 3 - live verification window

Run real user verification attempts under monitoring.

Capture completion outcomes, drop-off reasons, and support interventions.

Escalate unresolved cases through a documented review path.

## Phase 4 - review and decision

Close the pilot with a measured operational assessment.

Identify what is ready for wider adoption, what needs redesign, and what should remain deferred.

# Success measures

| Measure | What good looks like |
| --- | --- |
| Completion | Most enrolled users can complete or validly route through the workflow. |
| Usability | Users understand what to do without repeated confusion. |
| Admin value | Officials can review, track, and resolve cases faster than in fragmented manual handling. |
| Security discipline | No uncontrolled access paths or undocumented override actions. |
| Support burden | Issues are classified, resolved, and learnings are fed back into product refinement. |

# Operational team model

A small but disciplined pilot team is preferable to a broad but loose arrangement. The minimum structure should include a product lead, technical lead, support coordinator, administrative focal person from government, review officer, and a named decision-maker for sensitive exceptions.

Daily stand-ups, issue registers, and short operational summaries should be maintained throughout the pilot period.

# Decision gates after pilot

Proceed to a wider pilot with limited refinements.

Proceed to hardening and institutional negotiation.

Rescope the product around assisted verification only.

Pause expansion until data, policy, or process gaps are resolved.

# Reference base

The document was developed against the following current official and high-trust materials.

Cross River State Bureau of Statistics, Facts and Figures of Cross River State, 2024 Edition (published 2025).

Cross River State Government official website and institutional directory pages.

Cross River State 2025 Revised Budget and 2026 Approved Budget publications.

Cross River State Ministry of Finance, DSA-DMS Report 2024 and 2025.

National Pension Commission (PenCom) guidelines and verification materials.

National Identity Management Commission (NIMC) identity verification materials.

Nigeria Inter-Bank Settlement System (NIBSS) identity and BVN service materials.

Nigeria Data Protection Act 2023 and related implementation guidance.