CROSS RIVER STATE PENSIONERS DIGITAL VERIFICATION SYSTEM

Stakeholder Engagement and Decision Support Note

Institutional review path, meeting sequence, and decision-support framework for CRS-PDVS

| Document | Document 10 |
| --- | --- |
| Status | Confidential Working Document |
| Use | Internal planning and institutional review support |

Prepared for disciplined concept development, stakeholder engagement, and implementation planning.

# Purpose

This document defines the stakeholder engagement and decision-support pathway for CRS-PDVS. It is intended to ensure that the project is introduced, discussed, and reviewed in a way that respects government process, avoids unnecessary friction, and improves the quality of institutional response.

# Engagement principles

Enter through institutional respect, not technical enthusiasm alone.

Lead with problem clarity, user welfare, and administrative practicality.

Present the prototype as evidence of seriousness, not as an attempt to bypass due process.

Invite workflow validation before pressing for adoption decisions.

Keep all materials calm, factual, and free of adversarial language.

# Stakeholder map

| Stakeholder | Interest in CRS-PDVS | Engagement objective |
| --- | --- | --- |
| Pension Board leadership | Operational ownership and service value | Validate pain points, workflow fit, and review utility |
| Head of Service / Establishments | Policy and service process alignment | Establish institutional legitimacy and process fit |
| Ministry of Finance | Payment integrity and administrative oversight | Clarify impact on accountability and records quality |
| State ICT stakeholders | Technical feasibility and service governance | Review implementation posture and hosting direction |
| Senior executive advisers | Strategic support and issue escalation | Provide concise decision-ready framing |

# Recommended engagement sequence

Step 1: share the executive brief and supporting note in controlled circulation.

Step 2: hold a workflow-listening meeting before any full demo session.

Step 3: present the prototype against actual administrative pain points, not generic product claims.

Step 4: collect questions, objections, and data-dependency issues in a structured log.

Step 5: return with a refined pilot proposal rather than pressing prematurely for statewide rollout.

# Meeting architecture

## Briefing meeting

Purpose: establish that the project understands the pensioner burden, the administrative workload, and the need for phased implementation.

## Workflow validation meeting

Purpose: confirm current verification steps, record sources, exception handling, and decision owners.

## Prototype demonstration meeting

Purpose: walk through the pensioner journey, admin oversight view, support pathway, and pilot concept in a disciplined order.

# Materials pack for engagement

10-page executive brief.

Idea and features document.

Evidence pack.

Prototype blueprint.

Technical architecture note.

Pilot implementation plan.

Compliance and security note.

Short meeting note template for capturing official feedback.

# What officials are likely to test

Whether the team understands the real workflow and not just the technology.

Whether elderly users can realistically complete the process.

Whether the platform is secure and reviewable.

Whether the rollout is modest and controllable.

Whether the proposal respects government structure.

# Decision-support outputs

| Output | Purpose |
| --- | --- |
| Issue log | Tracks objections, dependencies, and required clarifications. |
| Pilot decision note | Summarises readiness, conditions, and next step options. |
| Revision memo | Shows how stakeholder input was reflected in the refined plan. |
| Risk note | Records legal, data, staffing, and integration concerns needing resolution. |

# Closing direction

The measure of a sound stakeholder path is not speed alone. It is whether each meeting increases institutional confidence, sharpens the problem statement, and reduces ambiguity about what a pilot would actually require. The project should therefore move with clarity, discipline, and respect for process at every stage.

# Reference base

The document was developed against the following current official and high-trust materials.

Cross River State Bureau of Statistics, Facts and Figures of Cross River State, 2024 Edition (published 2025).

Cross River State Government official website and institutional directory pages.

Cross River State 2025 Revised Budget and 2026 Approved Budget publications.

Cross River State Ministry of Finance, DSA-DMS Report 2024 and 2025.

National Pension Commission (PenCom) guidelines and verification materials.

National Identity Management Commission (NIMC) identity verification materials.

Nigeria Inter-Bank Settlement System (NIBSS) identity and BVN service materials.

Nigeria Data Protection Act 2023 and related implementation guidance.